# Plan of Action and Milestones (POA&M)

System Name: CloudSecure Platform

Report Date: 2025-12-07

Prepared By: Security Operations Team

# Open Findings

| POA&M ID | Control | Finding | Severity | Status | Due Date |
| --- | --- | --- | --- | --- | --- |
| POAM-2024-001 | AC-2 | Incomplete Quarterly Access Reviews | Moderate | In Progress | 2025-02-15 |
| POAM-2024-002 | CM-6 | CIS Benchmark Deviations | Low | Open | 2025-03-01 |
| POAM-2024-003 | RA-5 | Delayed Critical Vulnerability Remediation | High | In Progress | 2025-01-31 |
| POAM-2024-004 | AU-6 | Incomplete Log Review Documentation | Low | Open | 2025-02-28 |
| POAM-2024-005 | IR-4 | Incident Response Procedure Updates | Moderate | Open | 2025-02-01 |

# Finding Details

## POAM-2024-001: Incomplete Quarterly Access Reviews

Control: AC-2

Severity: Moderate

Status: In Progress

Due Date: 2025-02-15

Owner: IAM Team Lead

Description: Q3 access reviews did not cover contractor accounts.

Remediation Plan: Expand review scope to include all account types. Automate review process.

## POAM-2024-002: CIS Benchmark Deviations

Control: CM-6

Severity: Low

Status: Open

Due Date: 2025-03-01

Owner: Platform Engineering

Description: 15 servers have documented deviations from CIS benchmarks.

Remediation Plan: Review deviations for business justification. Remediate or document exceptions.

## POAM-2024-003: Delayed Critical Vulnerability Remediation

Control: RA-5

Severity: High

Status: In Progress

Due Date: 2025-01-31

Owner: Security Engineering

Description: CVE-2024-12345 remediation exceeded 15-day SLA.

Remediation Plan: Implement automated patching for critical vulnerabilities.

## POAM-2024-004: Incomplete Log Review Documentation

Control: AU-6

Severity: Low

Status: Open

Due Date: 2025-02-28

Owner: SOC Manager

Description: Weekly log review reports missing for November 2024.

Remediation Plan: Automate report generation. Implement review checklist.

## POAM-2024-005: Incident Response Procedure Updates

Control: IR-4

Severity: Moderate

Status: Open

Due Date: 2025-02-01

Owner: CISO

Description: IR procedures do not reflect new cloud infrastructure.

Remediation Plan: Update IR playbooks for AWS environment. Conduct tabletop exercise.